## Slide 1
SERVICE LOGIC · PROGRAM WORKBACK
First Deployment Bubble
Non-negotiables that must move together for the first pilot deployment
Q1 2027 target referenced in discussion; ERP named generically because sources conflict on platform.
single program bubble, not separate phase-two plans
Pilot Go-Live Outcome
FSM/ERP ecosystem ready as one release
work backward to owners, decisions, and dependencies
1
FSM + ERP Core
Pilot-scope workflows, single-tenant gates, no data layer as phase two
2
iPaaS / Exchange
Event + API integration; publish once, reuse everywhere; no point-to-point
3
MDM + Golden Records
Customer, site, asset, vendor, product domains; ownership and lifecycle rules
4
Lakehouse + Catalog
Bronze mirror, silver/gold persona layers, lineage, metadata, Unity Catalog
5
KPI + Reporting
Golden KPI tree, work-type definitions, persona dashboards, enterprise views
6
CRM / Payroll / Sources
Salesforce, payroll, procurement, legacy OpCo feeds connected through exchange
7
AI Sandboxes
LLM gateway, governed pilots, reusable models; prove before production attach
8
Operating Model
COE hub + OpCo spokes; build, deploy, sustain, govern, and change roles
Architecture gates: no point-to-point · no phase-two data layer · security/SOX + tenancy in first release
Work Backward From It
The bubble becomes a dependency map, not just an architecture sketch.
Decisions To Lock
iPaaS standard; MDM tool / domains; Lakehouse patterns; SI structure; pilot MVP scope.
Owners To Name
Single architecture owner; data / MDM leads; integration lead; OpCo spokes; sustainment owners.
Dependencies To Track
FSM selection; ERP path; Salesforce adoption; payroll/time coding; data readiness; KPI definitions.
Capacity To Staff
Data engineering, MDM design, iPaaS build, reporting, AI governance, change management.
Gate For Pilot Go-Live
No go-live without integration, data, KPI, governance, and sustainment path.
Sources: Data Discussion transcript, SI/data-layer approach, capability matrix, Unity Catalog data dictionary, KPI gap analysis, RFP context.